Sprint 1 Product Backlog

Use Case 1: Producer Product Listing and Inventory Management

Sprint goal: Show a strategic understanding of the Bristol Regional Food Network, agree on two Use Case 1 functionalities with the module team, and set up the project so it's ready for Sprint 2.

| No. | Task | Definition of task (done when…) | Member assigned | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Create the GitHub repo and folder structure (/models, /BPMN, /forms, /workers, /docs) | Repo shared with all members and the module team | Thomas | Must | Done |
| 2 | Set up the GitHub Projects board with columns To Do, In Progress, Review, Done | Every Sprint 1 task is an issue with an owner and labels | Ebadi | Must | Done |
| 3 | Write the README: project overview, chosen use case, team roles | README committed and reviewed by other members | All | Must | To Do |
| 4 | Agree team roles and working agreement (meeting times, communication, commit conventions) | Documented in /docs | All | Must | Done |
| 5 | Stakeholder analysis: actors, needs, evidence, processes | Table covers all customer segments, producers, admin and external services, with case-study evidence | Suyog | Must | Done |
| 6 | Identify the major business processes of the whole marketplace | List of processes, each linked to stakeholder needs from task 5 | Sinoli | Must | Done |
| 7 | Draft the strategic BPMN: pools, lanes, collapsed sub-processes | First version committed as. bpmn | All | Must | To Do |
| 8 | Add message flows to external parties (certification, payment, notifications) to the strategic BPMN | All interactions between pools labelled | All (documented by one member) | Must | To Do |
| 9 | Peer review of the strategic BPMN against the case study and naming conventions | Review comments recorded on the issue or PR and then fixes committed | All (documented by one member) | Must | To Do |
| 10 | Export the strategic BPMN as a PNG and embed it in the README | Image visible in the repo | All (documented by one member) | Should | To Do |
| 11 | Define Functionality A (Product Listing and Validation) and Functionality B ( Inventory and Seasonal Availability Management) | Scope statement for each, with in- and out-of-scope items | Aceline | Must | To Do |
| 12 | Write the functionality justification table (user interaction, automation, decisions, external services, data, exceptions, dependencies and failure risks) | Table in /docs. Both functionalities justified | Suyog | Must | To Do |
| 13 | Highlight both functionalities in the strategic BPMN | Color or annotation shows where they sit | Suyog | Should | To Do |
| 14 | Write the full product backlog (all epics, Sprints 1–3) as issues with MoSCoW priorities | All issues created, labelled by epic and sprint | Ebadi | Must | To Do |
| 15 | Write the sprint plan: goals for Sprints 2 and 3, with key deliverables mapped to dates | Plan in /docs aligned with 2 Nov and 23 Nov reviews | Thomas | Must | Done |
| 16 | Start the i* SD model: list the actors and first dependencies | Draft committed (not assessed until Sprint 2) | Sinoli | Could | To Do |
| 17 | Confirm all members can log into the Camunda Web Modeler | Each member deploys a test diagram | Aceline | Should | Done |
| 18 | Prepare for the demo: who presents what, likely Q&A (why these functionalities, pool vs. lane choices, process relationships) | Everyone can explain at least one artefact | All | Must | To Do |
| 19 | Raise the agreement of both functionalities with the module team and record the outcome | Outcome logged in a GitHub issue or meeting notes | All (documented by one member) | Must | To Do |

Note : the tasks where its mentioned – All(documented by one member) will be equally distributed among the group members and later their names will be updated in the product backlog